## Slide 1: Post-Mortem

## Slide 2: Post-Mortem
Post-Mortem – “After Death” - is an analysis or discussion of an event after it is over.
Some prefer retrospective to post-mortem to avoid a macabre connotation.

## Slide 3: Post-Mortem
Review what went well.
Review what went wrong.
A post-mortem can be done for any project, not just for software.
A Short Hike post-mortem

## Slide 4: What isn’t A Post-Mortem
A post-mortem is not about celebrating success
A post-mortem is not about mourning a loss
A post-mortem is not about pointing fingers

## Slide 5: Post-Mortem
A post-mortem should be performed soon after a project is complete, but after taking a moment to recover.
The sooner it is performed, the better your memory of the project events.
Accurate documentation and details of the development process is required to review where time was spent or wasted.
For group projects, it is important to have an agenda, a moderator, and to involve everyone in the project.

## Slide 6: Post-Mortem
The goal of a post-mortem is to find actionable takeaways.
These are the lessons learned during the project that can be replicated for future projects.
Luck cannot be replicated, so make your own.
Focus on the changes you can control, not the ones you can’t.